**Meeting # 6**

|  |  |  |
| --- | --- | --- |
| # | Group mEMBERS | **PRESENT?** |
| 1 | Muhammad usman | Yes |
| 2 | MUZAMMIL ABDULLAH | yES |
| 3 | UMER ZEB KHAN | YES |
| 4 | UMAR FAROOQ | yes |
| 5 | mUHAMMAD ADNAN | YES |
| 6 | AKHTAR ZAMAN | yes |
|  |  |  |

|  |  |
| --- | --- |
| TIME OF MEETING | 1:20 pm |
| Meeting Date | 07-03-2018 |
| dURATION (in mins) | 30 |
| location | LH1 |

|  |
| --- |
| summary of Discussion |
| Mr. Umer Zeb was selected as a new scrum master for 2 weeks span. The problems faced in the following weeks were discussed. The newly elected Scrum Master give a flow to the project as follows;  All the submissions of the tasks will be on GIT.  There will be a weekly meeting on every Tuesday and new task will be allocated to each member.  Deadline for every task will be Monday. |

|  |  |
| --- | --- |
| Action items to be executed | Person responsible |
| Prototyping on Balsamiq | Adnan and Akhtar ZAman |
| Meeting Minutes | Akhtar Zaman |
| Logo for the application | Akhtar Zaman |
| Revised Server Database | Muzammil and Usman |
| Working on SRS and CRC Cards | Umer Zeb Khan and Umar Farooq |