**Meeting # 8**

|  |  |  |
| --- | --- | --- |
| # | Group mEMBERS | **PRESENT?** |
| 1 | Muhammad usman | Yes |
| 2 | MUZAMMIL ABDULLAH | yES |
| 3 | UMER ZEB KHAN | YES |
| 4 | UMAR FAROOQ | yes |
| 5 | mUHAMMAD ADNAN | YES |
| 6 | AKHTAR ZAMAN | yes |
|  |  |  |

|  |  |
| --- | --- |
| TIME OF MEETING | 1:20 pm |
| Meeting Date | 14-03-2018 |
| dURATION (in mins) | 30 |
| location | LH5 |

|  |
| --- |
| summary of Discussion |
| The meeting called by Mr. Umer Zeb Khan to discuss the issues faced in the following meetings and to overlook the tasks allocated to everyone in previous meeting. Mr. Umer suggested a naming convention to be followed on github. |

|  |  |
| --- | --- |
| Action items to be executed | Person responsible |
| Prototyping | Akhtar ZAman |
| Meeting Minutes | Akhtar Zaman |
| SRS Documentation | Umer Zeb & M. Adnan |
| Continue Server Database | Muzammil and Usman |
| Testing Documentation iteration | Umar Farooq |